SOFTWARE DEVELOPMENT AGREEMENT

This Software Development Agreement ("Agreement") is made and entered into on July 22, 2026, by and between:

Parties

Client

Name(s): Estephany Marie M. Anselmo, Francine Abby B. Bautista, Lea N. Orosco and Ardon B. San Joaquin

Developer

Name: Dexter B. Miranda

Collectively referred to as the "Parties."

1. Purpose

The Client engages the Developer to design, develop, test, and deliver a web-based educational game titled UNOS — Weather Science Educational Game, under the terms and conditions of this Agreement.

2. Project Scope

Project Overview

UNOS is a 2D educational web game designed to teach weather science and tropical cyclone formation through interactive gameplay. Players assume the role of a field meteorologist progressing through scientific stages that explain how typhoons form.

The project shall be developed as a responsive web application using modern web technologies.

Gameplay Levels

Level 1 – Tutorial

Level 2 – Evaporation

Level 3 – Condensation

Level 4 – Atmospheric Pressure

Level 5 – Rotation

Level 6 – Typhoon Formation

Final Boss – Landfall

3. Core Features

The project shall include:

- Responsive web application

- Phaser 3 game engine

- React interface overlays

- Tailwind CSS interface

- Responsive canvas

- Interactive 2D gameplay

- Particle effects

- Camera shake effects

- Screen glow effects

- Combo scoring system

- Educational weather facts

- NOAA-inspired educational content

- Sound effects

- Background music

- Pause menu

- Game over screen

- Victory screen

- Loading screen

- Basic settings menu

4. Technical Stack

Frontend

- React

- TypeScript

- Tailwind CSS

Game Engine

- Phaser 3

Scaling

- Phaser FIT

- CENTER mode

Target Platform

- Modern desktop browsers

- Mobile browsers

5. Deliverables

Upon completion, the Developer shall provide:

- Complete source code

- Production build

- Deployable web application

- Game assets created specifically for the project

- Documentation

- Installation guide

- Deployment instructions

6. Timeline

Estimated Start Date: July 22, 2026

Estimated Completion Date: __________

Milestones

Milestone 1
Game framework and tutorial

Milestone 2
Levels 2–4 completed

Milestone 3
Levels 5–Boss completed

Milestone 4
Testing and bug fixes

Milestone 5
Final delivery

Project timelines may be adjusted if the Client delays feedback, approvals, or required materials.

7. Client Responsibilities

The Client agrees to:

- Provide project requirements.

- Provide branding materials if applicable.

- Review deliverables promptly.

- Provide feedback within a reasonable time.

- Make payments according to the agreed schedule.

- Supply educational content if required.

8. Developer Responsibilities

The Developer agrees to:

- Perform the work professionally.

- Follow industry best practices.

- Maintain regular communication.

- Deliver agreed features.

- Correct software defects during the warranty period.

9. Change Requests

Any request that changes the agreed project scope shall be considered a Change Request.

Examples include:

- Additional game levels

- Multiplayer

- Online leaderboards

- Login system

- Cloud saves

- Additional animations

- New educational modules

- Mobile application versions

Each Change Request shall require:

- Written approval

- Revised timeline

- Additional fees where applicable

10. Payment Terms

Total Project Price: ₱45,000

Payment Schedule

- 50% upon signing this Agreement.

- 30% after Milestone 3.

- 20% before final source code delivery.

Late payments may delay project delivery.

11. Ownership of Intellectual Property

Upon receipt of full payment:

The Client shall own:

- Final game

- Custom source code

- Custom graphics

- Documentation

The Developer retains ownership of:

- Reusable code libraries

- Development tools

- Frameworks

- Utilities

- Generic templates

- Existing software components

Third-party assets remain subject to their respective licenses.

12. Confidentiality

Both Parties agree to keep confidential all non-public information exchanged during the project, including:

- Source code

- Business information

- Login credentials

- Documents

- Financial information

- Project plans

- Educational materials

- Research

Neither Party shall disclose confidential information without written consent except where required by law.

13. Testing and Acceptance

The Developer shall provide the completed project for review.

The Client shall have seven (7) calendar days to test the software.

If no major defects are reported within this period, the project shall be deemed accepted.

Minor bugs shall not constitute grounds for rejecting the project.

14. Warranty

The Developer provides a 7day warranty beginning on the date of final delivery.

The warranty covers:

- Software bugs

- Coding errors

- Functional issues

The warranty does not cover:

- New features

- Third-party service failures

- Browser updates

- Client modifications

- Hosting issues

15. Maintenance

Future maintenance is not included unless covered under a separate maintenance agreement.

16. Project Suspension

If the Client becomes unresponsive for more than 30 consecutive days, the Developer may suspend the project.

Any revised completion schedule shall be mutually agreed upon.

17. Termination

Either Party may terminate this Agreement by written notice.

Upon termination:

- The Client shall pay for all completed work.

- Unpaid work remains the Developer's property.

- Any advance payments already earned are non-refundable.

18. Limitation of Liability

The Developer shall not be liable for:

- Lost profits

- Indirect damages

- Business interruption

- Data loss

- Consequential damages

Total liability shall not exceed the total amount paid under this Agreement.

19. Force Majeure

Neither Party shall be liable for delays caused by events beyond reasonable control, including:

- Natural disasters

- Internet outages

- Government restrictions

- War

- Pandemics

20. Governing Law

This Agreement shall be governed by the laws of the Republic of the Philippines, unless otherwise agreed in writing.

21. Entire Agreement

This Agreement constitutes the entire understanding between the Parties and supersedes all prior discussions, negotiations, or agreements relating to the project.

Any amendment to this Agreement must be made in writing and signed by both Parties.

22. Signatures

CLIENT

Name(s): Estephany Marie M. Anselmo, Francine Abby B. Bautista, Lea N. Orosco and Ardon B. San Joaquin

Signature(s):

Date:

DEVELOPER

Name: Dexter Miranda

Signature:

Date: July 22, 2026